MAG-FI NAVIGATOR APP 2 · MAP CALIBRATION & REAL ASSET INTEGRATION Floor 3 · Block C (Lab Wing) · 40m Corridor Team Antigravity Task Tickets — 3 Tasks · Sequential Execution

| 3 Task Tickets | 20 Graph Nodes | 19 Edges | ~3 hrs Implementation |
| --- | --- | --- | --- |

▐ FLOOR PLAN REFERENCE DATA Block C · Lab Wing · Floor 3 — Extract from actual blueprint image

| Parameter | Value |
| --- | --- |
| Image file | floor_plan.png (1024 × 1536 px) |
| Total corridor length | 40.0 m (Y-axis, bottom → top) |
| Corridor width | 1.8 m (X-axis, 0 → 1.8) |
| Room depth (most labs) | 6.0 m (X-axis, 1.8 → 7.8) |
| Total building width | 7.8 m |
| Origin (0,0) | Entrance center — bottom of corridor |
| Axis: +Y | North (up the corridor toward staircase) |
| Axis: +X | East (into rooms, right side of image) |
| Pixel origin (image coords) | approx (310, 1370) [top-left = (0,0)] |
| Scale: Y-axis | 31.9 px/m (1275 px ÷ 40.0 m) |
| Scale: X-axis | 49.4 px/m (385 px ÷ 7.8 m — image non-square) |

Room Layout — South to North (Entrance → Staircase)

| Room / Feature | Y position (m from entrance) · Room height |
| --- | --- |
| Entrance / Origin (0,0) | Y = 0.0 m |
| 1324 — Classroom | Y = 0.0 → 8.5 m (8.5 m tall room) |
| 1323D — Lab | Y = 8.5 → 12.5 m (4.0 m) |
| 1323 B & C — shared corridor | Y = 12.5 → 14.0 m (1.5 m) |
| 1323A — Lab | Y = 14.0 → 18.0 m (4.0 m) |
| 1322 — HOD Cabin | Y = 18.0 → 20.5 m (2.5 m) |
| 1321D — Lab | Y = 20.5 → 24.5 m (4.0 m) |
| 1321 B & C — shared corridor | Y = 24.5 → 26.0 m (1.5 m) |
| 1321A — Lab | Y = 26.0 → 30.0 m (4.0 m) |
| 1320 — Staff Room | Y = 30.0 → 34.0 m (4.0 m) |
| Staircase (top) | Y = 34.0 → 40.0 m (6.0 m) |

| T1 | Asset Replacement & Pixel Scale Calibration ⏱ ~45 minutes · Priority: CRITICAL |
| --- | --- |

Objective:

Replace the placeholder floor_plan.png with the actual Block C Lab Wing blueprint and hardcode the exact pixel-to-meter calibration constants so the Blue Dot aligns correctly with the 40m walking dataset.

⚠ The image is 1024×1536 px but uses DIFFERENT px/m ratios on X and Y axes (31.9 vs 49.4). The canvas scaling formula in FloorPlanManager and MapCanvasView must account for this. Do NOT use a single scalePxPerMeter — use separate scaleX and scaleY.

STEP 1 — Replace the Image Asset

1. Delete the old placeholder from: app/src/main/assets/floor_plan.png 2. Take the new blueprint image (the one provided by Team Antigravity). Rename it exactly: floor_plan.png Place it in: app/src/main/assets/floor_plan.png 3. Verify in Android Studio project tree: app > src > main > assets > floor_plan.png ← must exist 4. Clean & Rebuild: ./gradlew clean assembleDebug

STEP 2 — Update FloorPlanManager.kt with Real Calibration Constants

These constants are derived directly from the blueprint image dimensions (1024×1536 px) and the known physical measurements on the floor plan. Do not guess — use exactly the values below.

// ── FloorPlanManager.kt — REPLACE the entire calibration constants block ──── companion object { // ── Image dimensions (do NOT change unless you resize the PNG) ───────── const val IMAGE_WIDTH_PX = 1024f const val IMAGE_HEIGHT_PX = 1536f // ── Physical building dimensions ────────────────────────────────────── const val CORRIDOR_LENGTH_M = 40.0f // Y-axis: entrance → staircase const val BUILDING_WIDTH_M = 7.8f // X-axis: left wall → right wall // ── Pixel coordinates of key points IN THE IMAGE (top-left = 0,0) ───── // These are the pixel positions read from the actual floor_plan.png. // If you resize the PNG, these values MUST be recalculated. const val ORIGIN_PX_X = 310f // X pixel of entrance center const val ORIGIN_PX_Y = 1370f // Y pixel of entrance center (image coords) // Staircase top (40m North of entrance): const val STAIR_PX_X = 310f // same X — it's directly above entrance const val STAIR_PX_Y = 95f // Y pixel at top of corridor // ── Derived scale factors ──────────────────────────────────────────── // Y scale: how many pixels = 1 meter (corridor length axis) // = (ORIGIN_PX_Y - STAIR_PX_Y) / CORRIDOR_LENGTH_M // = (1370 - 95) / 40.0 = 31.875 px/m const val SCALE_Y_PX_PER_M = (ORIGIN_PX_Y - STAIR_PX_Y) / CORRIDOR_LENGTH_M // Result: 31.875f // X scale: right edge of building minus corridor left edge divided by 7.8m // Left wall pixel ~ 235px, right wall pixel ~ 620px → span = 385px const val LEFT_WALL_PX = 235f const val RIGHT_WALL_PX = 620f const val SCALE_X_PX_PER_M = (RIGHT_WALL_PX - LEFT_WALL_PX) / BUILDING_WIDTH_M // Result: ~49.36f }

STEP 3 — Update metersToPixels() for Non-Square Scale

The existing metersToPixels() assumes a single uniform scale. Replace it with the two-axis version below. This is the only change to the conversion logic.

// ── FloorPlanManager.kt — REPLACE metersToPixels() ─────────────────────── // Converts PDR meter coordinates (x,y) to image pixel coordinates. // NOTE: image coordinates have Y increasing DOWNWARD, PDR Y increases NORTHWARD. // So: image_py = ORIGIN_PX_Y - (y_meters * SCALE_Y_PX_PER_M) fun metersToPixels(xMeters: Float, yMeters: Float): Pair<Float, Float> { val imagePx = ORIGIN_PX_X + (xMeters * SCALE_X_PX_PER_M) val imagePy = ORIGIN_PX_Y - (yMeters * SCALE_Y_PX_PER_M) return Pair(imagePx, imagePy) } // Inverse: converts image pixel (px, py) back to meter coordinates. fun pixelsToMeters(px: Float, py: Float): Pair<Float, Float> { val xMeters = (px - ORIGIN_PX_X) / SCALE_X_PX_PER_M val yMeters = (ORIGIN_PX_Y - py) / SCALE_Y_PX_PER_M return Pair(xMeters, yMeters) } // ── MapCanvasView.kt — REPLACE metersToCanvas() ─────────────────────────── // The canvas stretches the bitmap to fill the View. // Extra scale factors account for View size vs image size. // // fun metersToCanvas(xMeters: Float, yMeters: Float): Pair<Float, Float> { // val bmp = floorBitmap ?: return Pair(0f, 0f) // val viewScaleX = width.toFloat() / bmp.width.toFloat() // val viewScaleY = height.toFloat() / bmp.height.toFloat() // val (imagePx, imagePy) = floorPlanManager.metersToPixels(xMeters, yMeters) // return Pair(imagePx * viewScaleX, imagePy * viewScaleY) // }

STEP 4 — Hardcode the Origin in NavigationViewModel.kt

// ── NavigationViewModel.kt — in init {} block ───────────────────────────── // Replace the old placeholder calibration call with these exact values: floorPlanManager.originPixelX = FloorPlanManager.ORIGIN_PX_X // 310f floorPlanManager.originPixelY = FloorPlanManager.ORIGIN_PX_Y // 1370f // No need to call setScaleFromTwoPoints() anymore. // The constants in the companion object compute scale automatically.

✅  VERIFY — Task 1

| CHECK | PASS IF |
| --- | --- |
| ./gradlew assembleDebug after asset swap | BUILD SUCCESSFUL — no missing resource errors |
| Open NavigationFragment on device | New floor plan bitmap fills the screen (not old placeholder) |
| Log metersToPixels(0f, 0f) | Returns approx (310, 1370) |
| Log metersToPixels(0f, 40f) | Returns approx (310, 95) — top of corridor |
| Log metersToPixels(1.8f, 0f) | Returns approx (399, 1370) — right of corridor |
| Walk 10 steps North (Y increases) | Blue Dot moves upward on map, not downward |
| Walk to corridor center | Blue Dot stays inside the grey corridor strip, not in room area |

🔴  COMMON ERRORS & FIXES

| SYMPTOM | FIX |
| --- | --- |
| Blue Dot appears at bottom-right corner of screen | ORIGIN_PX_X and ORIGIN_PX_Y are swapped. Check the image: entrance is near pixel (310,1370). X is horizontal, Y is vertical. |
| Blue Dot moves DOWN when walking North | The Y-flip formula is missing. PDR +Y = North = UP on map = LOWER pixel value. Formula must be: imagePy = ORIGIN_PX_Y - (yMeters * SCALE_Y) |
| Blue Dot moves too fast across the map | Scale factor is wrong. Re-verify: (1370-95)/40.0 = 31.875. If your PNG is a different size than 1024×1536, recalculate ORIGIN_PX_Y and STAIR_PX_Y from the actual image. |
| OOM crash on large PNG | Add BitmapFactory.Options with inSampleSize=2 in FloorPlanManager.loadFloorPlan(). This halves both dimensions. |

🔧  GIT COMMIT

git commit -m "asset: replace floor_plan.png with actual Block C Lab Wing blueprint" git commit -m "feat(map): FloorPlanManager two-axis calibration — 31.9px/m Y, 49.4px/m X"

| T2 | Routing Graph & Node Alignment — Block C Lab Wing ⏱ ~60 minutes · Priority: HIGH |
| --- | --- |

Objective:

Replace every placeholder node in RoutingEngine with the real rooms from the Block C floor plan. All coordinates are in meters from the entrance (0,0). The graph models the walkable corridor as a chain of waypoints, with short spur edges branching into each room.

Graph Architecture

The graph has two types of nodes: corridor waypoints (prefixed wp_) and room nodes (prefixed room_). The user always walks along waypoints. Room nodes are leaf nodes connected only to the nearest corridor waypoint. Dijkstra routes through the corridor chain and then takes the spur to the destination room.

// GRAPH TOPOLOGY: // // corridor_entrance (0.9, 0.0) // ¦ 7.5m // wp_1324_door (0.9, 7.5) ─── 5.1m ─── room_1324 (4.8, 4.25) [Classroom] // ¦ 1.5m // wp_1323d_door (0.9, 9.0) ── 4.2m ─── room_1323d (4.8, 10.5) [Lab] // ¦ 3.8m // wp_1323bc (0.9, 12.8) ───── 3.9m ─── room_1323bc (4.8, 13.25) [B&C shared] // ¦ 1.7m // wp_1323a (0.9, 14.5) ────── 4.2m ─── room_1323a (4.8, 16.0) [Lab] // ¦ 4.0m // wp_1322 (0.9, 18.5) ─────── 4.0m ─── room_1322 (4.8, 19.25) [HOD Cabin] // ¦ 2.5m // wp_1321d (0.9, 21.0) ────── 4.2m ─── room_1321d (4.8, 22.5) [Lab] // ¦ 3.8m // wp_1321bc (0.9, 24.8) ───── 3.9m ─── room_1321bc (4.8, 25.25) [B&C shared] // ¦ 1.7m // wp_1321a (0.9, 26.5) ────── 4.2m ─── room_1321a (4.8, 28.0) [Lab] // ¦ 4.0m // wp_1320 (0.9, 30.5) ─────── 4.2m ─── room_1320 (4.8, 32.0) [Staff Room] // ¦ 6.5m // staircase (0.9, 37.0)

STEP 1 — Replace All Nodes in RoutingEngine initialization

In NavigationViewModel.kt (or wherever you initialize the RoutingEngine graph), delete all existing addNode() and addEdge() calls. Replace with the complete block below.

// ── NavigationViewModel.kt — inside init {} ─────────────────────────────── // DELETE all old placeholder nodes. Paste this complete replacement block. // ── CORRIDOR WAYPOINTS ──────────────────────────────────────────────────── // These nodes define the walking path along the corridor centerline (x=0.9m). routingEngine.addNode("corridor_entrance", "Entrance", 0.9f, 0.0f) routingEngine.addNode("wp_1324_door", "Near 1324", 0.9f, 7.5f) routingEngine.addNode("wp_1323d_door", "Near 1323D", 0.9f, 9.0f) routingEngine.addNode("wp_1323bc", "Near 1323 B&C", 0.9f, 12.8f) routingEngine.addNode("wp_1323a", "Near 1323A", 0.9f, 14.5f) routingEngine.addNode("wp_1322", "Near 1322", 0.9f, 18.5f) routingEngine.addNode("wp_1321d", "Near 1321D", 0.9f, 21.0f) routingEngine.addNode("wp_1321bc", "Near 1321 B&C", 0.9f, 24.8f) routingEngine.addNode("wp_1321a", "Near 1321A", 0.9f, 26.5f) routingEngine.addNode("wp_1320", "Near 1320", 0.9f, 30.5f) routingEngine.addNode("staircase", "Staircase", 0.9f, 37.0f) // ── ROOM DESTINATION NODES ──────────────────────────────────────────────── // Room center x = 1.8 (corridor width) + 3.0 (half of 6m room) = 4.8m routingEngine.addNode("room_1324", "1324 (Classroom)", 4.8f, 4.25f) routingEngine.addNode("room_1323d", "1323D (Lab)", 4.8f, 10.5f) routingEngine.addNode("room_1323bc", "1323 B & C", 4.8f, 13.25f) routingEngine.addNode("room_1323a", "1323A (Lab)", 4.8f, 16.0f) routingEngine.addNode("room_1322", "1322 HOD Cabin", 4.8f, 19.25f) routingEngine.addNode("room_1321d", "1321D (Lab)", 4.8f, 22.5f) routingEngine.addNode("room_1321bc", "1321 B & C", 4.8f, 25.25f) routingEngine.addNode("room_1321a", "1321A (Lab)", 4.8f, 28.0f) routingEngine.addNode("room_1320", "1320 Staff Room", 4.8f, 32.0f)

STEP 2 — Define All Edges

// ── CORRIDOR CHAIN EDGES (the walkable path from entrance to staircase) ──── routingEngine.addEdge("corridor_entrance", "wp_1324_door") // 7.5m routingEngine.addEdge("wp_1324_door", "wp_1323d_door") // 1.5m routingEngine.addEdge("wp_1323d_door", "wp_1323bc") // 3.8m routingEngine.addEdge("wp_1323bc", "wp_1323a") // 1.7m routingEngine.addEdge("wp_1323a", "wp_1322") // 4.0m routingEngine.addEdge("wp_1322", "wp_1321d") // 2.5m routingEngine.addEdge("wp_1321d", "wp_1321bc") // 3.8m routingEngine.addEdge("wp_1321bc", "wp_1321a") // 1.7m routingEngine.addEdge("wp_1321a", "wp_1320") // 4.0m routingEngine.addEdge("wp_1320", "staircase") // 6.5m // ── ROOM SPUR EDGES (corridor waypoint → room entrance) ────────────────── routingEngine.addEdge("wp_1324_door", "room_1324") // 5.1m spur routingEngine.addEdge("wp_1323d_door", "room_1323d") // 4.2m spur routingEngine.addEdge("wp_1323bc", "room_1323bc") // 3.9m spur routingEngine.addEdge("wp_1323a", "room_1323a") // 4.2m spur routingEngine.addEdge("wp_1322", "room_1322") // 4.0m spur routingEngine.addEdge("wp_1321d", "room_1321d") // 4.2m spur routingEngine.addEdge("wp_1321bc", "room_1321bc") // 3.9m spur routingEngine.addEdge("wp_1321a", "room_1321a") // 4.2m spur routingEngine.addEdge("wp_1320", "room_1320") // 4.2m spur

STEP 3 — Verify Dijkstra Routes (expected paths)

| Route requested | Expected Dijkstra path (node IDs in order) |
| --- | --- |
| Entrance → 1324 | corridor_entrance → wp_1324_door → room_1324 |
| Entrance → 1322 HOD | corridor_entrance → wp_1324_door → wp_1323d_door → wp_1323bc → wp_1323a → wp_1322 → room_1322 |
| Entrance → 1320 Staff | corridor_entrance → ... → wp_1320 → room_1320 (all 9 corridor WPs traversed) |
| Entrance → Staircase | corridor_entrance → ... → staircase (10 corridor WPs, no spur) |
| 1324 → 1323A (cross-room) | room_1324 → wp_1324_door → wp_1323d_door → wp_1323bc → wp_1323a → room_1323a |

✅  VERIFY — Task 2

| CHECK | PASS IF |
| --- | --- |
| Log findPath('corridor_entrance','room_1324') | 2-hop path returned: entrance→wp_1324_door→room_1324 |
| Log findPath('corridor_entrance','room_1320') | 10-hop path traversing all waypoints |
| Log findPath('room_1324','room_1323a') | 5-hop path via corridor (no teleport) |
| findPath to non-existent ID | Returns null, no crash |
| Route line on map screen | Dashed teal line starts at entrance, follows corridor strip, branches to room |
| Node amber dots on map | Amber circles visible at each waypoint inside the grey corridor strip |

🔴  COMMON ERRORS & FIXES

| SYMPTOM | FIX |
| --- | --- |
| Route line goes THROUGH room walls (diagonally) | Route should only travel along corridor waypoints first. Room nodes must ONLY connect to their spur waypoint, never to each other directly. Check that no cross-room edges were accidentally added. |
| findPath returns null for valid room names | Check that the node ID string passed to findPath() exactly matches the addNode() ID string. IDs are case-sensitive. 'room_1324' ≠ 'Room_1324'. |
| Node dots appear outside the building footprint | Node X coordinate should be 0.9 (corridor waypoints) or 4.8 (room centers). Values outside 0–7.8 will render off-map. Re-check metersToPixels() is correct first. |

🔧  GIT COMMIT

git commit -m "feat(routing): replace placeholder graph with Block C Lab Wing — 20 nodes, 19 edges"

| T3 | UI & Destination List Overhaul — Real Room Names ⏱ ~45 minutes · Priority: MEDIUM |
| --- | --- |

Objective:

Update HomeFragment's destination list, search bar, and filter chips to use the actual Block C room names. Destination IDs must exactly match the node IDs defined in Task 2 — a mismatch here will silently produce 'Route not found' errors.

STEP 1 — Replace Destinations List in NavigationViewModel.kt

// ── NavigationViewModel.kt — replace the destinations list ─────────────── data class DestinationItem( val id: String, // MUST match RoutingEngine node ID exactly val title: String, // Display name shown to user val category: String, // Used by filter chips val subtitle: String = "" // Optional floor/block info ) val destinations = listOf( // ── LABS ──────────────────────────────────────────────────────────── DestinationItem("room_1323d", "1323D", "Lab", "Block C · Floor 3"), DestinationItem("room_1323bc", "1323 B&C", "Lab", "Block C · Floor 3"), DestinationItem("room_1323a", "1323A", "Lab", "Block C · Floor 3"), DestinationItem("room_1321d", "1321D", "Lab", "Block C · Floor 3"), DestinationItem("room_1321bc", "1321 B&C", "Lab", "Block C · Floor 3"), DestinationItem("room_1321a", "1321A", "Lab", "Block C · Floor 3"), // ── CLASSROOM ─────────────────────────────────────────────────────── DestinationItem("room_1324", "1324", "Classroom", "Block C · Floor 3"), // ── OFFICES & STAFF ───────────────────────────────────────────────── DestinationItem("room_1322", "1322 HOD Cabin", "Office", "Block C · Floor 3"), DestinationItem("room_1320", "1320 Staff Room", "Staff", "Block C · Floor 3"), // ── EXITS & STAIRS ─────────────────────────────────────────────────── DestinationItem("staircase", "Staircase (Top)", "Exit", "North end · Floor 3"), DestinationItem("corridor_entrance","Entrance", "Exit", "Ground level"), )

STEP 2 — Update Filter Chips in fragment_home.xml

<!-- fragment_home.xml — replace the entire ChipGroup block ──────────────── --> <com.google.android.material.chip.ChipGroup android:id="@+id/chipGroup" android:layout_width="match_parent" android:layout_height="wrap_content" app:singleSelection="true" app:selectionRequired="false" android:paddingHorizontal="8dp"> <com.google.android.material.chip.Chip android:id="@+id/chipAll" android:text="All" style="@style/Widget.Material3.Chip.Filter" /> <com.google.android.material.chip.Chip android:id="@+id/chipLab" android:text="Labs" style="@style/Widget.Material3.Chip.Filter" /> <com.google.android.material.chip.Chip android:id="@+id/chipClassroom" android:text="Classroom" style="@style/Widget.Material3.Chip.Filter" /> <com.google.android.material.chip.Chip android:id="@+id/chipOffice" android:text="Offices" style="@style/Widget.Material3.Chip.Filter" /> <com.google.android.material.chip.Chip android:id="@+id/chipExit" android:text="Exits &amp; Stairs" style="@style/Widget.Material3.Chip.Filter" /> </com.google.android.material.chip.ChipGroup>

STEP 3 — Wire Chip Filter Logic in HomeFragment.kt

// ── HomeFragment.kt — chip filter observer ──────────────────────────────── // In onViewCreated, after RecyclerView setup: binding.chipGroup.setOnCheckedStateChangeListener { group, checkedIds -> val filter = when { checkedIds.contains(R.id.chipLab) -> "Lab" checkedIds.contains(R.id.chipClassroom) -> "Classroom" checkedIds.contains(R.id.chipOffice) -> "Office" checkedIds.contains(R.id.chipExit) -> "Exit" else -> null // chipAll or none } val filtered = if (filter == null) { vm.destinations } else { vm.destinations.filter { it.category == filter } } destinationAdapter.submitList(filtered) } // Search bar TextWatcher — filter by title (case-insensitive): binding.etDestinationSearch.addTextChangedListener { text -> val query = text?.toString()?.trim() ?: "" val filtered = vm.destinations.filter { it.title.contains(query, ignoreCase = true) ¦¦ it.id.contains(query, ignoreCase = true) } destinationAdapter.submitList(filtered) }

STEP 4 — Update RecyclerView Item Layout (optional visual polish)

// ── item_destination.xml — each row in the RecyclerView ───────────────── // Root: MaterialCardView bg #0D2137, cornerRadius 8dp, margin 4dp // // ConstraintLayout: // LEFT: category icon (tinted based on category) // Lab → ic_science (teal #14FFEC) // Classroom → ic_school (blue #2979FF) // Office/Staff → ic_person (amber #FFB300) // Exit/Stairs → ic_stairs (muted #546E7A) // // CENTER-TOP: tvTitle (bold, #E0F7FA, 15sp) // CENTER-BOTTOM: tvSubtitle (muted, #546E7A, 12sp) — shows 'Block C · Floor 3' // // RIGHT: category badge chip (small, non-clickable) // bg color matches icon tint at 20% opacity

✅  VERIFY — Task 3

| CHECK | PASS IF |
| --- | --- |
| Launch app → Home screen destination list | 11 destinations shown: 6 labs + 1 classroom + 2 offices + 2 exits |
| Tap 'Labs' chip | List filters to 6 lab entries only |
| Tap 'Offices' chip | List shows: 1322 HOD Cabin, 1320 Staff Room |
| Type '132' in search bar | List shows all rooms starting with 132x |
| Tap '1322 HOD Cabin' → Navigate | NavigationFragment opens, route to room_1322 drawn on map |
| Tap 'Staircase' → Navigate | Route drawn to top of corridor (no room spur, straight to staircase node) |
| Check destination ID match | Navigate to each room — no 'Route not found' errors |

🔴  COMMON ERRORS & FIXES

| SYMPTOM | FIX |
| --- | --- |
| 'Route not found' for a valid room | The id in DestinationItem does not match the node ID in RoutingEngine. They are case-sensitive strings. Double-check: 'room_1322' in both places. |
| Chip filter shows 0 results | The category string in DestinationItem must match exactly: 'Lab', 'Classroom', 'Office', 'Staff', 'Exit'. Check the filter comparison uses == not contains(). |
| Search returns no results while typing | TextWatcher fires on every keystroke. Confirm the adapter uses submitList() not notifyDataSetChanged() — DiffUtil in ListAdapter handles the live updates. |

🔧  GIT COMMIT

git commit -m "feat(ui): HomeFragment — real Block C room destinations, 5 filter chips, search" git commit -m "feat(ui): item_destination.xml — category icon + badge polish"

⛳ FINAL ACCEPTANCE — All 3 Tasks Complete

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| New floor plan renders | Open NavigationFragment | Block C blueprint visible, not placeholder |
| Blue Dot at entrance | Stand at physical entrance | Dot at bottom of corridor on map |
| Blue Dot tracks North walk | Walk 10 steps up corridor | Dot moves upward ~10 × 0.72 × 31.9px |
| Blue Dot inside corridor strip | Walk corridor | Dot stays in 1.8m-wide grey strip, not in rooms |
| Route: Entrance → 1324 | Tap 1324, Navigate | Line from bottom to first door on right |
| Route: Entrance → 1322 HOD | Tap HOD Cabin, Navigate | Line follows corridor 18.5m then turns right |
| Route: Entrance → Staircase | Tap Staircase, Navigate | Line runs full 37m corridor to top |
| Cross-room route: 1324 → 1323A | Start near 1324, navigate to 1323A | Correct 5-hop path via corridor |
| Labs chip filter | Tap Labs chip | 6 lab entries only |
| Search '1322' | Type in search bar | 1322 HOD Cabin appears |
| No 'Route not found' errors | Navigate to all 11 destinations | All routes compute successfully |